| Progress / RAG Report |  |
| --- | --- |
| Weekly | 2 |
| Project: | MH Investama Content Management Company Profile System |
| Author: | Mirza Putri (Product Owner) |
| Sprint | 1 |

| Period Covering | 16/04/2024 | To: | 25/04/2024 |
| --- | --- | --- | --- |

| Overall Project Status | High Priority |
| --- | --- |

#### Highlight Progress

Pada periode ini tim telah mempersiapkan beberapa hal yakni: - Menyelesaikan pengembangan module content management system pada halaman berikut (content masih berupa dummy inisiasi) - Menyelesaikan pengembangan fitur multilanguage

Call to Action: - MHI melakukan validasi terkait struktur konten yang ditampilkan di setiap page - MHI melakukan validasi terkait halaman https://mhinvestama.azurewebsites.net/hubungan-investor/ dan memberikan informasi mengenai apa saja yang akan ditampilkan dalam konten tersebut - Informasi apa saja yang akan ditampilkan dalam halaman ini? - Data untuk shareholder berupa apa? - MHI melakukan validasi terkait halaman https://mhinvestama.azurewebsites.net/portofolio/portofolio-kami/ - Informasi apa saja yang akan ditampilkan untuk masing-masing portfolio perusahaan? - Validasi terkait ukuran gambar, apa saja ukuran gambar dan asset yang disediakan? Kami sudah menggunakan asset dummy yang kami implement sebagai inisiasi content - MICE akan memberikan akses ke content management system saat seluruh tampilan dan struktur konten sudah divalidasi

| ID | Backlog | Status | Comment |
| --- | --- | --- | --- |
| 2232 | User Manage Modul Landing Page/Home | Done | https://mhinvestama.azurewebsites.net/ |
| 2233 | User Manage Modul About Us | Done | https://mhinvestama.azurewebsites.net/tentang-kami/tentang-investama/ |
| 2234 | User manage Modul About Us – Vision | Done | https://mhinvestama.azurewebsites.net/tentang-kami/visi-dan-misi/ |
| 2234 | User managae Modul About Us – Leadership | In Progress | https://mhinvestama.azurewebsites.net/tentang-kami/kepemimpinan/ |
| 2235 | User manage Modul about us – Structure | Done | https://mhinvestama.azurewebsites.net/tentang-kami/struktur-keanggotaan/ |
| 2236 | User manage Modul Our Portfolio | Done | https://mhinvestama.azurewebsites.net/portofolio/portofolio-kami/ |
| 2237 | User manage Modul Listed Portfolio | In progress | https://mhinvestama.azurewebsites.net/portofolio/performa-portofolio/ |
| 2238 | User manage Modul Investor Relations | Done | https://mhinvestama.azurewebsites.net/hubungan-investor/ |
| 2239 | User manage Modul News Room | Done | https://mhinvestama.azurewebsites.net/ruang-berita https://mhinvestama.azurewebsites.net/ruang-berita/xyz-investment-firm-announces-record-breaking-growth-in-q2-performance-2/ |
| 2240 | User manage Modul contact | Done | https://mhinvestama.azurewebsites.net/kontak/ |
| 2241 | User can manage content in multilanguage | Done | Website can be switched to another language https://mhinvestama.azurewebsites.net for domain ID https://mhinvestama.azurewebsites.net/en for domain ENG |
| 2242 | User search something by tag/keyword | In progress |  |
| 2243 | User role-based access control and permission | In progress |  |

Content management system development

2232	User Manage Modul Landing Page/Home

2233	User Manage Modul About Us

2234	User manage Modul About Us – Vision

2235	User manage Modul about us – Structure

2236	User manage Modul Our Portfolio

2239	User manage Modul News Room

2240	User manage Modul contact